Schedule -

23 March - 30 March = Milestone 1 (create repo; divide labor;)

31 March - 6 April = Milestone 2 (Decide message format; Decide data structures;)

7 April - 10 April = formulize classes/header for client operations + Unit Testing

10 April - 15 April = implementation of leader election; message reliability and heartbeat;

15 April - 18 April= Integration and system Testing + Documentation

18 April - 22 April = Extra Credit

22 April - 23 April= Final Testing

Division of Labor -

Aayushi = Sequencer; hold back queue; message reliability on sequence; testing on sequencer;

Aniruddha = Message format; participant data structure; message reliability on client; testing on client;

Ankit = Leader Election; heartbeat; Encryption; testing on leader election;

Miscellaneous topics like extra credit and debugging will be divided on the go.